DETAILED PROJECT REPORT

Amour Affairs — Website Redesign

Inspired by wearebrand.io · Cinematic · Luxury · Immersive

CLIENT

Amour Affairs Photography & Films, Pune

Website: amouraffairs.in  |  Phone: +91 9921000052  |  Email: info@amouraffairs.in

Address: Rowshni Bungalow, 5, Finance Rd, Opp. Ministry of Defence,

Agarkar Nagar, Pune, MH – 411001

DEVELOPER

Kedar | Freelance Web Developer, Pune

Date: 15 April 2026

# 1. Project Overview & Objective

Amour Affairs is a premium wedding photography and videography studio based in Pune, Maharashtra, India — active since 2011. They specialize in candid, cinematic documentation of weddings, couple shoots, and films. The business has strong credibility, having been featured in Zankyou, WedMeGood, Weddingz, WeddingsOnline, WeddingSutra, The Big Fat Indian Wedding, SayShaadi, WeddingBazaar, The Bridal Box, and Bollywood Shaadis.

The current website (amouraffairs.in) does not reflect the premium, emotional, and cinematic nature of the brand. The client has approved a complete redesign inspired by wearebrand.io — a digital agency site known for its full-screen parallax hero slider, dark cinematic palette, oversized bold typography, and deeply immersive scroll transitions.

This DPR is the single source of truth for the AI coding agent (Antigravity). Every section must be followed precisely. No shortcuts. The goal is to produce a site indistinguishable in quality and feel from wearebrand.io — but skinned entirely for a wedding photography brand.

## 1.1 Core Design Philosophy

- DARK & CINEMATIC — Near-black background (#0A0A0A), warm gold accents (#C8A97E), off-white text. Not white. Never white.

- LARGE TYPOGRAPHY FIRST — Headlines should dominate the viewport. Think editorial magazine cover, not typical wedding site.

- SCROLL IS THE EXPERIENCE — The user should feel like they are moving through a film reel. Every section transition must be animated.

- IMAGERY IS THE HERO — Photography should always be full-bleed, full-viewport wherever possible. No small thumbnails, no image grids with borders.

- MINIMUM CLICKS — Navigation is minimal and elegant. No cluttered menus. No excessive CTAs. One powerful CTA per section.

- PREMIUM FEEL — Every interaction — hover, scroll, cursor — must feel intentional and crafted. Nothing should feel template-built.

## 1.2 Reference Site Analysis — wearebrand.io

The following characteristics of wearebrand.io MUST be replicated:

- Full-screen hero with a parallax slider — each slide is a full viewport image with large, multi-line, oversized headline text that fades/slides in on transition.

- Parallax scrolling on background images — as the user scrolls, background images move at a slower rate than the foreground, creating depth.

- Typography that breaks convention — headlines span multiple lines with different weights (e.g. thin line + bold line), creating a dramatic editorial rhythm.

- Almost no navigation clutter — just a wordmark logo left, and a minimal right-side nav or hamburger. Clean horizontal rule beneath.

- Section reveals on scroll — sections fade/slide into view as the user scrolls down. Nothing is static.

- Dark to slightly lighter section alternation — the site never fully goes white, it stays in a dark/deep moody territory.

- Footer with multi-column contact and social info — minimal, refined, not a sitemap dump.

- Smooth scroll — not native browser scroll. A custom smooth scrolling implementation that feels like butter.

- Cursor customization (optional) — a custom cursor dot that follows mouse movement.

# 2. Client Brand Information (Verified from amouraffairs.in)

This section contains all factual information extracted from the existing Amour Affairs website. Use ONLY these details for copy. Do NOT invent or assume any content beyond this list.

## 2.1 Business Identity

| FIELD | VALUE |
| --- | --- |
| Brand Name | Amour Affairs |
| Tagline (Primary) | Capturing Love. One Photograph At A Time. |
| Tagline (Secondary) | Passionate About Telling Your Story |
| Tagline (Tertiary) | Re-live What You Love |
| Hero Headline 1 | A TIMELESS ART |
| Hero Headline 2 | ROLLING THE REEL |
| Hero Headline 3 | PICTURE PERFECT |
| Business Type | Wedding Photography & Videography Studio |
| Founded | 2011 (active since 2011 per copyright footer) |
| Location | Pune, Maharashtra, India |

## 2.2 Contact Details

| FIELD | VALUE |
| --- | --- |
| Address | Rowshni Bungalow, 5, Finance Rd, Opp. Ministry of Defence, Agarkar Nagar, Pune, MH – 411001 |
| Phone 1 | +91 9921000052 |
| Phone 2 | +91 2041225652 |
| WhatsApp Admin | +91 9921000052 |
| Email | info@amouraffairs.in |
| Google Maps | https://g.page/Amouraffairs?share |

## 2.3 Social Media Profiles

| PLATFORM | URL |
| --- | --- |
| Instagram | https://www.instagram.com/amouraffairs/ |
| Facebook | https://www.facebook.com/memoriesbyamouraffairs/ |
| Vimeo | https://vimeo.com/amouraffairs |
| Twitter / X | https://twitter.com/amouraffairs |
| Pinterest | https://in.pinterest.com/amouraffairs/ |
| YouTube | https://www.youtube.com/channel/UCYGQScVZ25nK3Ti-O-Xuo4g |

## 2.4 Services Offered

| SERVICE | SLUG / DESCRIPTION |
| --- | --- |
| Weddings | /weddings — Heartwarming wedding photography |
| Films | /films — Enchanting wedding films / cinematography |
| Couple Shoots | /couple-shoots — Blushing couples & pre-wedding shoots |
| Albums | /premium-albums — Stunning premium albums |

## 2.5 Navigation Structure (from existing site)

- Home

- Weddings → /weddings

- Couples → /couple-shoots

- Films → /films

- About → /about

- Testimonials → /testimonials

- Contact → /contact-us

## 2.6 About Copy (brand description from existing site)

At Amour Affairs, we're all about love. True to our name, we love blushing brides and dashing grooms. We love weddings and crying at weddings. We love couples in love and alluring emotions that truly capture the essence of your relationship. We love memories that stand the test of time. We invite you to explore our world of creative and candid wedding photography & videography and how we immortalize every special moment.

## 2.7 Process (5 Steps)

| STEP | TITLE | COPY |
| --- | --- | --- |
| 01 | Email Requirement | The dates & your awesome wedding plans are all we need to get started. |
| 02 | Get A Fair Quote | Tell us your requirements and we'll put together a package that fits. |
| 03 | Sign Dotted Line | Lock in your date with a signed agreement. Simple and transparent. |
| 04 | Consultation | A personal meeting to understand your vision and plan the shoot. |
| 05 | Let's Shoot | We arrive, we see, we capture. Your love story, beautifully told. |

## 2.8 Press / Featured In

- Zankyou

- WedMeGood

- Weddingz

- WeddingsOnline

- WeddingSutra

- The Big Fat Indian Wedding

- SayShaadi

- WeddingBazaar

- The Bridal Box

- Bollywood Shaadis

# 3. Tech Stack & Tooling

The following stack is non-negotiable for achieving the wearebrand.io quality of animation and scroll experience. Do not substitute libraries without strong justification.

## 3.1 Core Technologies

| TECHNOLOGY | ROLE & JUSTIFICATION |
| --- | --- |
| HTML5 | Structure. Semantic HTML throughout (section, nav, article, figure). No div soup. |
| CSS3 / Custom Properties | Styling. All colors, spacing, and typography defined as CSS custom properties (variables) at :root for easy theming. No CSS frameworks. |
| Vanilla JavaScript (ES6+) | Logic layer. No React, no Vue. Pure JS keeps the bundle lean and the site fast for this scale. |
| GSAP (GreenSock Animation Platform) | The primary animation engine. Non-negotiable. Handles all scroll-triggered reveals, hero text animations, section transitions. |
| GSAP ScrollTrigger plugin | Scroll-driven animations. Ties every animation to scroll position. Required for the parallax and reveal effects. |
| Lenis (by Studio Freight) | Smooth scroll. Replaces native browser scroll with a butter-smooth eased scroll. This is what gives the site the 'expensive' feel. |
| Splitting.js | Text splitting. Splits headlines into individual characters/words so each can be animated independently. |
| Swiper.js | Touch-friendly, mobile-responsive image sliders for gallery sections. Used ONLY for gallery carousels. |

## 3.2 Build Tooling

| TOOL | ROLE |
| --- | --- |
| Vite | Build tool / dev server. Hot module replacement, lightning fast. |
| PostCSS + Autoprefixer | CSS processing. Auto-adds vendor prefixes for cross-browser support. |
| No TypeScript | Keep it plain JS to avoid complexity. Antigravity can work faster. |

## 3.3 File Structure

amour-affairs/

├── index.html

├── package.json

├── vite.config.js

├── src/

│   ├── main.js              ← Entry point: init Lenis, GSAP, SplittingJS

│   ├── styles/

│   │   ├── reset.css        ← CSS reset

│   │   ├── variables.css    ← All CSS custom properties

│   │   ├── typography.css   ← Font scale & text styles

│   │   ├── components.css   ← Reusable component styles

│   │   └── sections/

│   │       ├── hero.css

│   │       ├── about.css

│   │       ├── services.css

│   │       ├── process.css

│   │       ├── gallery.css

│   │       ├── press.css

│   │       └── contact.css

│   ├── js/

│   │   ├── hero.js          ← Hero slider logic

│   │   ├── animations.js    ← All ScrollTrigger animations

│   │   ├── cursor.js        ← Custom cursor

│   │   ├── nav.js           ← Navigation behavior

│   │   └── gallery.js       ← Swiper gallery init

│   └── assets/

│       ├── fonts/

│       ├── images/          ← Placeholder dirs; replace with client photos

│       └── icons/

└── public/

└── favicon.ico

## 3.4 CDN Imports (Fallback if no build tool)

If Antigravity runs into issues with Vite config, all libraries are available via CDN and can be used directly in <script> tags:

<!-- Lenis Smooth Scroll -->

<script src="https://cdn.jsdelivr.net/npm/@studio-freight/lenis@1.0.42/bundled/lenis.min.js"></script>

<!-- GSAP Core + Plugins -->

<script src="https://cdnjs.cloudflare.com/ajax/libs/gsap/3.12.5/gsap.min.js"></script>

<script src="https://cdnjs.cloudflare.com/ajax/libs/gsap/3.12.5/ScrollTrigger.min.js"></script>

<!-- Splitting.js -->

<link rel="stylesheet" href="https://cdn.jsdelivr.net/npm/splitting@1.0.6/dist/splitting.css">

<script src="https://cdn.jsdelivr.net/npm/splitting@1.0.6/dist/splitting.min.js"></script>

<!-- Swiper.js -->

<link rel="stylesheet" href="https://cdn.jsdelivr.net/npm/swiper@11/swiper-bundle.min.css">

<script src="https://cdn.jsdelivr.net/npm/swiper@11/swiper-bundle.min.js"></script>

# 4. Design System

## 4.1 Color Palette

| CSS VARIABLE | VALUE & USAGE |
| --- | --- |
| --color-bg | #0A0A0A — Primary background. Almost black. Applied to <body> and all dark sections. |
| --color-bg-alt | #111111 — Slightly lighter. Used for alternating sections to create subtle depth. |
| --color-surface | #1A1A1A — Cards, overlays, footer background. |
| --color-text | #E8E2D9 — Body text. Warm off-white. Never pure white. |
| --color-text-dim | #8A8178 — Dimmed text. Captions, labels, meta. |
| --color-accent | #C8A97E — Warm gold. Used for decorative lines, CTA borders, highlighted text. |
| --color-accent-light | #E8D5B0 — Lighter gold. Used for hovered text and button text. |
| --color-white | #F5F0EA — Off-white. For hero text that needs to pop on dark images. |
| --color-overlay | rgba(0,0,0,0.55) — Dark image overlays to ensure text readability over photos. |

## 4.2 Typography

Typography is the most critical design element for achieving the wearebrand.io feel. Two typefaces only.

| USAGE | FONT + SPECS |
| --- | --- |
| Display / Hero Headlines | Cormorant Garamond — Thin (100) or Light (300) weight for sub-lines, Semibold (600) for main lines. High letter-spacing: 0.05em to 0.15em. |
| Body / UI Text | DM Sans — Regular (400) for body, Medium (500) for labels and CTAs. Clean, modern, neutral. |
| Hero H1 Size | clamp(4rem, 10vw, 10rem) — Scales fluidly with viewport width. |
| Section H2 Size | clamp(2.5rem, 6vw, 6rem) |
| Sub-headline Size | clamp(0.9rem, 1.5vw, 1.2rem) — Uppercase, wide letter-spacing (0.3em) |
| Body Size | clamp(0.95rem, 1.2vw, 1.1rem) — Line height 1.8 |

Google Fonts import: https://fonts.googleapis.com/css2?family=Cormorant+Garamond:ital,wght@0,300;0,400;0,600;1,300;1,600&family=DM+Sans:wght@300;400;500&display=swap

## 4.3 Spacing & Layout

| CSS VARIABLE | VALUE |
| --- | --- |
| --section-padding | clamp(80px, 12vw, 160px) — top & bottom padding for all sections |
| --container-max | 1440px — maximum content width |
| --container-gutter | clamp(24px, 5vw, 80px) — horizontal page margin |
| --gap-sm | 16px |
| --gap-md | 32px |
| --gap-lg | 64px |

## 4.4 Transitions & Easing

| VARIABLE / CONSTANT | VALUE & PURPOSE |
| --- | --- |
| GSAP default ease | power3.out — For text reveals and element entrances |
| GSAP parallax ease | none — Linear. ScrollTrigger parallax must use linear. |
| GSAP stagger | 0.08s between characters, 0.15s between words/lines |
| Lenis duration | 1.4s — Smooth scroll duration |
| Lenis easing | t => Math.min(1, 1.001 - Math.pow(2, -10 * t)) — Expo out |
| CSS transition default | all 0.5s cubic-bezier(0.25, 0.46, 0.45, 0.94) |
| Hover scale | transform: scale(1.04) on image containers. Not more. |

# 5. Page Sections — Detailed Spec

The website is a single long-scroll homepage (index.html) with separate HTML pages for sub-sections. Below is a section-by-section build specification. EVERY section must be coded exactly as described.

## 5.1 Navigation Bar

- Fixed to top. Background: transparent on load, transitions to rgba(10,10,10,0.9) + backdrop-filter: blur(20px) on scroll (triggered after 80px scroll).

- Left: Amour Affairs wordmark logo (use SVG or styled text, font: Cormorant Garamond). If client provides logo PNG, use that.

- Right: nav links — Home · Weddings · Couples · Films · About · Contact. Spaced cleanly, font DM Sans 13px, letter-spacing 0.2em, uppercase.

- On mobile: hamburger icon (right side). Tap opens full-screen overlay menu (dark, centered links, staggered fade-in animation using GSAP).

- 'Book Now' pill button — outlined, gold border (#C8A97E), gold text. On hover: fills gold, text becomes dark.

Nav transition JS: document.addEventListener('scroll', () => { nav.classList.toggle('scrolled', window.scrollY > 80); });

## 5.2 Hero Section — Full Screen Parallax Slider

This is the most critical section. It must match wearebrand.io's hero exactly. It is a full-viewport-height (100vh) auto-playing slider with 3–4 slides.

- Container: width 100%, height 100vh, overflow: hidden, position: relative.

- Each slide: position absolute, top 0, left 0, width 100%, height 100%, background-image with background-size: cover.

- PARALLAX ON EACH SLIDE: The background image moves at a reduced speed compared to the slide. Implement with GSAP + ScrollTrigger on the active slide. background-position shifts from '50% 0%' to '50% 30%' as user scrolls.

- Slide transition: Use GSAP timeline. Active slide fades out (opacity 0) over 0.8s while next slide fades in from 0 to 1 and scales slightly from 1.05 to 1.0.

- Dark overlay on each slide: ::after pseudo-element, background: rgba(0,0,0,0.5). Ensures text readability.

- HEADLINE TEXT — positioned center-left, vertically centered. Contains two lines:

  - Line 1 (thin): 'CAPTURING' in Cormorant Garamond Light, ~5–6vw. Letter-spacing 0.3em.

  - Line 2 (bold): 'LOVE.' or equivalent dramatic word in Cormorant Garamond Semibold, ~10–12vw. This line is the dominant element.

  - Line 3 (body): Short tagline in DM Sans light, 1rem, letter-spacing 0.2em, gold color.

- SLIDE COPY (cycle through these 3 slides):

  - Slide 1: Line1='A TIMELESS', Line2='ART.' / Sub: 'Capturing Love. One Photograph At A Time.'

  - Slide 2: Line1='ROLLING THE', Line2='REEL.' / Sub: 'Passionate About Telling Your Story'

  - Slide 3: Line1='PICTURE', Line2='PERFECT.' / Sub: 'Re-live What You Love'

- SLIDE INDICATORS: Small dots or lines (not circles) at bottom-left. Active indicator stretches with a CSS width animation over the slide duration.

- AUTO-PLAY: 5000ms interval. Pause on hover.

- SCROLL CTA: Fixed at bottom-center of hero. Small animated downward arrow + text 'SCROLL'. On click: Lenis scrollTo('#about').

⚠ DO NOT use any slider library (Swiper, Glide) for the hero. Build it manually with GSAP to ensure full control over transitions.

## 5.3 Intro / About Strip

- Full-width section, --color-bg-alt background.

- Left column (60%): Large italic headline — 'Wedding Photographer in Pune, Filmmakers & Storytellers.' in Cormorant Garamond Italic, clamp(2rem, 4vw, 4.5rem). Color: --color-text.

- Right column (40%): Body paragraph from Section 2.6 of this DPR (the brand about copy). DM Sans, 1rem, color: --color-text-dim, line-height: 1.9.

- Below the two columns: a full-width horizontal gold line (1px, --color-accent, 50% opacity).

- SCROLL ANIMATION: Left headline splits into words (Splitting.js). Each word slides up from translateY(60px) opacity 0 to position on enter. Stagger 0.1s.

- Right body text fades in with translateX(30px) on enter.

## 5.4 Services Section

- Dark section (--color-bg). Headline: 'WITH THESE SERVICES WE IMMORTALIZE LOVE' — centered, Cormorant Garamond, large.

- Below headline: 4 service cards in a 2×2 grid (desktop), 1-column stack (mobile).

- Each card: Full-bleed background image (use placeholder gradient or stock photo). Height: 60vh. Overflow hidden.

- On hover: Image scales from 1.0 to 1.06 (transition: transform 0.8s ease). Dark overlay increases slightly.

- Card content: Absolute positioned, bottom-left. Service name in Cormorant Garamond bold 2.5rem + arrow icon.

- Services: Weddings, Films, Couple Shoots, Premium Albums.

- SCROLL ANIMATION: Each card slides in from alternating sides (odd: translateX(-60px), even: translateX(60px)) with opacity 0 → 1.

## 5.5 Parallax Full-Width Image Break

- After services: full-viewport-width image (height 80vh), parallax effect.

- GSAP ScrollTrigger: as section scrolls into/through viewport, background-position-y changes from 0% to 40%.

- Overlay text centered: 'Memories of a Lifetime' in Cormorant Garamond Light Italic, very large (8vw), color: --color-white. No background. Just text floating over the image.

This is a pure visual breathing room section. No buttons. No links. Just the image and text.

## 5.6 Process Section — 5 Steps

- Light-ish section (--color-bg-alt). Headline: 'MEMORIES OF A LIFETIME IN FIVE SIMPLE STEPS'.

- Steps laid out horizontally in a single row (desktop). On mobile: vertical accordion.

- Each step: Step number (01–05) in large light Cormorant (5rem, opacity 0.2), title in DM Sans Medium, and 1-line description.

- Connecting line between steps: a horizontal gold line (1px) that draws itself left-to-right using GSAP strokeDashoffset animation on scroll.

- SCROLL ANIMATION: Each step fades in sequentially with stagger 0.15s as the section enters viewport.

## 5.7 Gallery Preview

- Section headline: 'Our Work' — left-aligned, large.

- Masonry-style grid: 3 columns on desktop. Column 1: two portrait images stacked. Column 2: one wide landscape image. Column 3: two portrait images stacked (offset by 40px top).

- On hover over any image: Overlay appears with dark bg + 'View Gallery' text + small arrow.

- Below grid: single CTA button — 'See All Weddings' — outlined gold, centered.

- SCROLL ANIMATION: Each image item fades in with a scale from 0.95 → 1 and opacity 0 → 1, staggered 0.12s.

Use placeholder images from https://images.unsplash.com (wedding photography search). Use high-quality images — this section is the first real preview of the studio's work in the client's mind.

## 5.8 Testimonials Section

- Dark section (--color-bg). Headline: 'HAPPY CLIENTS' — centered.

- Testimonial carousel using Swiper.js. 1 testimonial visible at a time.

- Each testimonial card: Large opening quote mark (Cormorant, gold, 8rem), review text in Cormorant Italic 1.4rem, client name + event in DM Sans small caps below.

- Swiper config: loop: true, autoplay: { delay: 6000 }, fade effect.

- Use 2 testimonials from existing site:

  - 'Vinita & Rahul — Executive Producer at Pyramid, Pune' — placeholder review copy from site.

  - 'Amol x Nikita — Ahmedabad' — placeholder review copy from site.

## 5.9 Press / Featured In Strip

- Slim section. Headline: 'AS FEATURED IN' — centered, DM Sans, small caps, letter-spacing 0.4em.

- Logos displayed in a horizontally scrolling marquee strip. The marquee auto-scrolls left continuously (CSS animation: marquee 20s linear infinite).

- Since logo images may not be available: render brand names as text in DM Sans Light, uppercase, widely spaced. Apply grayscale filter + opacity 0.5. On hover: full color + opacity 1.

- Brands: Zankyou · WedMeGood · Weddingz · WeddingsOnline · WeddingSutra · The Big Fat Indian Wedding · SayShaadi · WeddingBazaar · The Bridal Box · Bollywood Shaadis

## 5.10 Gift A Shoot Section

- Background: Full-bleed image (romantic/couple photo). Dark overlay. Text overlay.

- Headline: 'Gift The Gift of Love' — Cormorant Garamond Light Italic, large.

- Sub-copy from existing site: 'Can’t think of anything special to gift your friend on his/her big day? How about a pre-wedding couple shoot — shots they may treasure for a lifetime.'

- CTA: 'Gift A Shoot' — outlined gold button.

## 5.11 Contact / Footer Section

- Full dark section (--color-surface). Divided into upper (contact info) and lower (footer nav).

- UPPER — 3 columns:

  - Col 1: 'GET IN TOUCH' label + address + phone + email links

  - Col 2: 'MAIN OFFICE' + Rowshni Bungalow address + embedded map link or Google Maps iframe (max-height 180px, grayscale filter)

  - Col 3: 'FOLLOW US' + Instagram / Facebook / Vimeo / YouTube icon links (SVG icons preferred)

- LOWER footer bar: Copyright © 2011–2025 Amour Affairs · Privacy Policy · Terms & Conditions · Designed by [Your Name]

- CTA above footer: Full-width gold-bordered box with text 'Let's Tell Your Love Story' + 'Book Your Date' button.

# 6. Animations Master Plan

This section documents EVERY animation on the page. The AI agent must implement all of these. Nothing is optional.

## 6.1 Lenis Setup

// main.js

import Lenis from '@studio-freight/lenis';

import { gsap } from 'gsap';

import { ScrollTrigger } from 'gsap/ScrollTrigger';

gsap.registerPlugin(ScrollTrigger);

const lenis = new Lenis({

duration: 1.4,

easing: (t) => Math.min(1, 1.001 - Math.pow(2, -10 * t)),

orientation: 'vertical',

smoothWheel: true,

});

// CRITICAL: Connect Lenis to GSAP ticker

gsap.ticker.add((time) => { lenis.raf(time * 1000); });

gsap.ticker.lagSmoothing(0);

// CRITICAL: Connect Lenis scroll to ScrollTrigger

lenis.on('scroll', ScrollTrigger.update);

## 6.2 Text Reveal Animation (used on ALL headlines)

// animations.js

import Splitting from 'splitting';

function initTextReveals() {

Splitting(); // splits all [data-splitting] elements

document.querySelectorAll('.headline-reveal').forEach(el => {

const chars = el.querySelectorAll('.char');

gsap.set(chars, { y: '120%', opacity: 0 });

ScrollTrigger.create({

trigger: el,

start: 'top 85%',

onEnter: () => gsap.to(chars, {

y: '0%',

opacity: 1,

duration: 1,

ease: 'power3.out',

stagger: 0.04,

}),

});

});

}

## 6.3 Parallax Sections

function initParallax() {

document.querySelectorAll('.parallax-img').forEach(img => {

gsap.to(img, {

yPercent: 30,

ease: 'none',

scrollTrigger: {

trigger: img.parentElement,

start: 'top bottom',

end: 'bottom top',

scrub: true,

},

});

});

}

## 6.4 Section Fade-In Reveals

function initFadeReveals() {

gsap.utils.toArray('.fade-up').forEach(el => {

gsap.from(el, {

y: 60,

opacity: 0,

duration: 1,

ease: 'power3.out',

scrollTrigger: {

trigger: el,

start: 'top 88%',

toggleActions: 'play none none none',

},

});

});

}

## 6.5 Custom Cursor

// cursor.js

function initCursor() {

const cursor = document.querySelector('.cursor-dot');

const cursorRing = document.querySelector('.cursor-ring');

let mouseX = 0, mouseY = 0;

let ringX = 0, ringY = 0;

document.addEventListener('mousemove', (e) => {

mouseX = e.clientX;

mouseY = e.clientY;

cursor.style.transform = `translate(${mouseX}px, ${mouseY}px)`;

});

// Ring follows with lag

gsap.ticker.add(() => {

ringX += (mouseX - ringX) * 0.12;

ringY += (mouseY - ringY) * 0.12;

cursorRing.style.transform = `translate(${ringX}px, ${ringY}px)`;

});

// Scale up on hover of links/buttons

document.querySelectorAll('a, button').forEach(el => {

el.addEventListener('mouseenter', () => {

cursorRing.classList.add('cursor--hover');

});

el.addEventListener('mouseleave', () => {

cursorRing.classList.remove('cursor--hover');

});

});

}

CSS for cursor: .cursor-dot { width:6px; height:6px; background: var(--color-accent); border-radius:50%; position:fixed; top:0; left:0; pointer-events:none; z-index:9999; transform:translate(-50%,-50%); } .cursor-ring { width:36px; height:36px; border:1px solid var(--color-accent); border-radius:50%; position:fixed; top:0; left:0; pointer-events:none; z-index:9999; transform:translate(-50%,-50%); transition:width 0.3s, height 0.3s; } .cursor--hover { width:60px; height:60px; opacity:0.6; }

# 7. Responsive Design Breakpoints

| BREAKPOINT | RULES |
| --- | --- |
| Desktop — > 1280px | Full layout. Grid: 12 columns. Hero text at max size. Horizontal process steps. |
| Laptop — 1024–1280px | Slightly reduced type scale. Container gutter shrinks. |
| Tablet — 768–1024px | Services: 2×2 grid. Hero text reduces. Nav collapses to hamburger. |
| Mobile — < 768px | Single column. Services stack vertically. Process steps become vertical. Hero text at minimum clamp size. All paddings reduce. |

## 7.1 Mobile-Specific Rules

- Disable custom cursor on touch devices: if ('ontouchstart' in window) { document.querySelector('.cursor-dot').style.display='none'; }

- Lenis: disable on iOS Safari if issues arise — replace with CSS scroll-behavior: smooth.

- Parallax: reduce intensity on mobile (yPercent: 15 instead of 30).

- Gallery masonry: convert to single column Swiper slider on mobile.

- Hero: Ensure touch/swipe events work for slider on mobile.

# 8. Performance Requirements

## 8.1 Image Optimization

- All hero and section images: WebP format. Provide JPEG fallback.

- Use loading='lazy' on all below-fold images.

- Hero images: preload the first slide image via <link rel='preload' as='image'>.

- Max image file size: 300KB for full-bleed images (compress aggressively without visible quality loss).

- Use srcset for responsive images: provide 800px, 1200px, and 1800px versions.

## 8.2 Performance Targets

| METRIC | TARGET |
| --- | --- |
| Lighthouse Performance Score | ≥ 85 on desktop, ≥ 70 on mobile |
| First Contentful Paint | < 1.8s |
| Largest Contentful Paint | < 2.5s |
| Cumulative Layout Shift | < 0.1 |
| Total JavaScript Size (gzipped) | < 150KB |
| Total CSS Size (gzipped) | < 50KB |

## 8.3 Critical CSS

- Inline critical CSS (above-fold styles: nav, hero, fonts) directly in <head> style tag.

- Defer non-critical scripts with defer or type='module'.

- Preload Google Fonts with rel='preload' before the @import.

# 9. SEO & Meta Tags

<meta charset="UTF-8">

<meta name="viewport" content="width=device-width, initial-scale=1.0">

<title>Amour Affairs | Wedding Photographer in Pune | Candid Photography & Films</title>

<meta name="description" content="Amour Affairs is Pune's premier wedding photography & cinematography studio. Capturing candid moments, love stories, and cinematic wedding films since 2011.">

<meta name="keywords" content="wedding photographer pune, candid wedding photography pune, wedding films pune, amour affairs photography, pre-wedding shoot pune">

<!-- Open Graph -->

<meta property="og:type" content="website">

<meta property="og:url" content="https://www.amouraffairs.in/">

<meta property="og:title" content="Amour Affairs | Wedding Photographer in Pune">

<meta property="og:description" content="Candid wedding photography and cinematic films. Capturing love since 2011.">

<meta property="og:image" content="/assets/images/og-image.jpg">

<!-- Geo Tags for local SEO -->

<meta name="geo.region" content="IN-MH">

<meta name="geo.placename" content="Pune">

<!-- Schema.org LocalBusiness -->

<script type="application/ld+json">

{

"@context": "https://schema.org",

"@type": "LocalBusiness",

"name": "Amour Affairs",

"image": "https://www.amouraffairs.in/og-image.jpg",

"address": {

"@type": "PostalAddress",

"streetAddress": "Rowshni Bungalow, 5, Finance Rd, Opp. Ministry of Defence, Agarkar Nagar",

"addressLocality": "Pune",

"addressRegion": "MH",

"postalCode": "411001",

"addressCountry": "IN"

},

"telephone": "+919921000052",

"email": "info@amouraffairs.in",

"url": "https://www.amouraffairs.in",

"sameAs": [

"https://www.instagram.com/amouraffairs/",

"https://www.facebook.com/memoriesbyamouraffairs/",

"https://vimeo.com/amouraffairs"

]

}

</script>

# 10. Delivery & Quality Checklist

The AI agent must verify every item on this checklist before considering the build complete.

## 10.1 Functionality

- Hero slider auto-plays with 5s delay, loops, pauses on hover

- All 3 hero slides are functional with correct copy (see Section 2)

- Lenis smooth scroll working — no native browser scroll

- ScrollTrigger animations fire on all sections

- Custom cursor tracks mouse, scales on hover of interactive elements

- Mobile hamburger menu opens/closes with GSAP staggered animation

- Nav bar transitions background on scroll

- All internal links work (/ /weddings /couple-shoots /films /about /testimonials /contact-us)

- All external links (social media) open in new tab

- Phone number links use tel: protocol

- Email links use mailto: protocol

- WhatsApp CTA links to wa.me/919921000052

## 10.2 Design

- Background is near-black (#0A0A0A), NOT white

- Typography uses Cormorant Garamond for headlines, DM Sans for body

- All accent elements use gold (#C8A97E)

- No Bootstrap, no Tailwind, no CSS framework

- No default browser link blue color anywhere

- Images have dark overlay in hero and service cards

- No section has a white background

## 10.3 Responsiveness

- Test at 375px (iPhone SE), 768px (iPad), 1024px, 1440px

- No horizontal scroll on any viewport

- No text overflow / clipping on mobile

- Tap targets ≥ 44px height on mobile

- Hero text readable on mobile (minimum 2.5rem)

## 10.4 Copy Accuracy

- Client name: 'Amour Affairs' (not 'Amour' alone)

- Phone: +91 9921000052 (not the old 1-800-111-2222 from old site)

- Address: Agarkar Nagar, Pune, India-411001 (not Brooklyn, NY — old site error)

- Email: info@amouraffairs.in

- All 5 process steps present with correct numbering

- All 10 press logos/names present

⚠ The old amouraffairs.in site has an INCORRECT address (40 Park Ave, Brooklyn, New York) and INCORRECT phone in the footer. The CORRECT details are in Section 2 of this DPR. Use ONLY the Section 2 details.

# 11. Placeholder Images — Guidelines

Until the client provides their actual photography, use high-quality placeholder images. The following Unsplash search queries will yield suitable images:

| SECTION | UNSPLASH SEARCH QUERY / GUIDELINES |
| --- | --- |
| Hero Slide 1 | Search 'Indian wedding ceremony candid' — choose a dark/moody, horizontally oriented shot |
| Hero Slide 2 | Search 'wedding film cinematic' — shallow depth of field preferred |
| Hero Slide 3 | Search 'couple photography golden hour' — warm tones |
| Services: Weddings | Search 'Indian wedding mandap photography' |
| Services: Films | Search 'wedding videography camera' |
| Services: Couples | Search 'pre-wedding couple shoot romantic' |
| Services: Albums | Search 'wedding album luxury leather' |
| Parallax Break | Search 'wedding reception golden bokeh' |
| Gallery Images (6) | Mix of: bride portrait, couple holding hands, wedding details, ceremony wide, reception, floral |
| Gift A Shoot | Search 'couple photoshoot outdoor Pune' |

All images from Unsplash are free to use. Use the highest quality available. Download 1920px+ width images for hero. NEVER use stock photos with visible watermarks.

# 12. Final Notes for AI Agent

You are building a premium luxury photography website. The benchmark is wearebrand.io. Every pixel, every transition, every font choice must be intentional and refined.

⚠ DO NOT add any content not listed in Section 2. All copy must come directly from the Amour Affairs brand data in this document.

⚠ DO NOT use any CSS framework (Bootstrap, Tailwind, Bulma, Foundation). Write clean custom CSS using variables.

⚠ DO NOT use a stock hero template or page template from any library. Build from scratch.

⚠ DO NOT use placeholder dummy lorem ipsum text in the final build. Use actual Amour Affairs copy.

⚠ DO NOT use white or light backgrounds. The entire site stays in the dark palette as defined in Section 4.1.

If the AI agent is unsure about any design decision, the answer is: look at wearebrand.io. The standard is that site. Match it completely, then adapt it for wedding photography.

The most impressive parts of wearebrand.io are: (1) the hero slider text animation, (2) the parallax scroll depth, and (3) the consistent dark moody luxury feel throughout every section. These three things must be perfect.

If a section isn't in this DPR, do not add it. If a section IS in this DPR, do not skip it.

— END OF DETAILED PROJECT REPORT —

Amour Affairs Website Redesign · Kedar · Pune, 2025